Cruise report for  R/V Atlantis Cruise  AT-7-15

Dates		 June 22 – July 15, 2002 (24 Days)

Location 	Gulf of Alaska

Port Call		Kodiak, AK July 3

Principal Investigators

Dr. Thomas Guilderson, Lawrence Livermore National Laboratory, UC. Santa Cruz	925/422-1753

Dr. Randall Keller, Oregon State University  (Chief Scientist, Leg 2)   541/737-2354

Dr. Thomas Shirley, University of Alaska, Fairbanks  907/465-6449

Dr. Bradley Stevens, NMFS, Kodiak	(Chief Scientist, Leg 1)  907/481-1726

Dr. Amy Baco, WHOI

GOALS OF THE EXPEDITION

The goals of this OE expedition are to explore four previously unexplored volcanic seamounts in the Gulf of Alaska (GOA) to characterize their unique biota and habitats, and to determine how these undersea mountains formed.  The deep-sea submersible Alvin will be used at each seamount to collect samples and to develop a photographic inventory of benthic macrofauna during each dive. Comparisons will be made between seamounts, and depth transects will be conducted with the Alvin to examine depth distribution, habitat utilization and community structure of seamount organisms. A full-coverage swath bathymetry map of each seamount will be produced, and various rock exposures will be sampled for age, duration, composition, and distribution of volcanic phases, as well as for microbiological studies.  Reef-building deep-sea corals and sclerosponges will be collected to determine their potential for providing information about climate-ecosystem variability in the GOA, and the reproductive biology of some deep-sea coral samples will be examined.  The genetic structure of deep-sea gorgonian corals will also be studied to determine whether seamount populations are genetically isolated units.  Species distribution and habitat utilization of deep-sea crabs will be examined and live samples will be collected to determine biological characteristics such as species, sex, and reproductive condition.  A ‘gentler’ manipulator claw will be developed and tested on the Alvin to aid in the collection of live crabs.  Observations will be made at various depth ranges where particular crab species are most abundant, to document reproductive or aggregative behaviors, as well as biological interactions with other species.

# Anticipated benefits

Most seamounts in the Gulf of Alaska have never been explored so there is great potential for new discoveries during this expedition.  Because of their isolation, seamounts are known for high levels of endemism.  Not surprisingly, a large percentage of seamount fauna has been found to be endemic in other regions of the world’s oceans.  We anticipate that the GOA seamounts will prove to be as biologically rich as others, and so ultimately the results of this expedition could have profound implications to aid in the protection of seamount fauna in the GOA.  Other benefits of the expedition include gaining a more complete understanding of the geologic history of the GOA, and potentially adding to our current knowledge of historic climate and oceanic conditions of this dynamic region.  Through our work we will also determine the importance of seamounts as essential habitats for unique and likely endemic species.

# Outreach and Education

This expedition provides a wonderful educational opportunity to inform and excite the general public, as well as the scientific community, about unique and unexplored regions of the deep ocean environment.   Outreach and education products will include detailed lesson plans that will target grades 5-12.  Undergraduate and graduate students will benefit through post-cruise presentations by cruise participants at their respective institutions.  An Alaskan native undergraduate student from the University of Alaska will participate in the cruise, as will a K-12 educator.  The student and teacher will assist with the collection of material for the NOAA oceanexplorer.noaa.gov website, through which the general public will be targeted.  A team of professional videographers will be present throughout the cruise with the goal of developing an expedition video that will target a general audience.

A scheduled port stop in Kodiak, AK, will provide an opportunity for invited students, teachers, fishing and conservation representatives, elected officials, and other invited guests to come aboard the RV Atlantis and view Alvin.

Additional Participants

Naomi Ward

Sonya Senkowsky

Chad Cohen and Norris Brock

Cruise Plan

Goals and Objectives of Each Research Team

Geology

Crab and other Inverts

Knowledge of the biology of deepwater crab and other invertebrate species is poor, but is essential to obtain before fishing alters them irrevocably. Crab populations at these sites are presently under- or unexploited. Our goals in 2002 are to use the information from a previous exploration of Patton Seamount in 1999 to focus on the biology and habitat use of 5 species of deepwater crabs: the golden king crab, Lithodes aequispinus, the scarlet king crab, L. couesi, the grooved Tanner crab, Chionoecetes tanneri, the triangle Tanner crab, C. angulatus, and the large-clawed spider crab, Macroregonia macrochira.  Particular emphasis would be placed on the biology of Lithodes aequispinus because of its high commercial value and intriguing questions concerning changes in bathymetric distribution with ontogeny.

Our objectives are to visit the depth range in which crabs (particularly juveniles and mature females) are most abundant, document the habitat characteristics by species, sex, and reproductive condition, observe any reproductive, nocturnal, or aggregative behavior, and biological interactions with other species. Specimens of each crab species will be captured to determine their reproductive status.  Samples of habitat types, and representative organisms from the surrounding benthic community will be collected for examination.  This study should provide basic information on biology, ecology, habitat, and behavior for crab species about which little is currently known. An additional objectives will be to identify other invertebrate and fish species observed on the seamount, and document their depth distribution and community structure. These data could be used for comparison to later surveys on other seamounts.  Because of their uniqueness, seamounts may be good candidates for Marine Protected Areas.

Specific Objectives and  questions:

Adult depth range:  Observe and document depth ranges of adult crabs (particularly mature females) principally of L. aequispina and L. couesi,  C. tanneri and C. angulatus.  Determine if males and females occur at similar depth, and if they are segregated by sex.

Habitats and species interactions:  Examine and describe the habitats where each species occurs.  Determine which species are sympatric and whether they occupy the same habitat.

Juvenile depth range and habitats: Locate juvenile crabs and describe their depth range and habitats/substrates. Collect and examine potential habitats for juveniles, such as: hydroid colonies, coral colonies, and other sessile colonial invertebrates.

Study reproductive condition of female crabs.   Capture and examine females in order to determine their stage of larval and ovarian development.  Females of some species may be asynchronous spawners, so different crabs may be in different reproductive phases.

Capture and Holding Conditions:  Use a “kinder, gentler” manipulator for capturing crabs with less damage.  Maintain collected crabs in chilled sea water tanks aboard the Atlantis.

Diversity and community structure other species.  We hope to compare the invertebrate communities between the seamounts we visit on this cruise.  Begin to assemble a picture of the biogeography of GOA Seamounts.

Coral

Results

Dives

Seven dives were completed in 7 days; and no days were lost to weather. Ten scientists made 13 dives, plus one Pilot training dive. After the first three dives on Murray Seamount, we determined that it was too shallow to meet our goals of observing Golden king crabs, so the next three dives were made on Patton Seamount.  This caused incomplete sampling of geology and coral on Murray seamount, but another dive was scheduled there for the second leg.

Crabs and other Inverts

The top of Murray seamount lies at approximately 700 meters depth.  L. couesi, M. macrochira, C. angulatus, Chirostylus sp., Paralomis verillii, and P. multispina were collected there, but no L. aequispina were observed (see Table 1).  For this reason, we moved to Patton Seamount for the next dives.  There, all the above species, plus L. aequispina, Oregonia bifurca, Munida sp., and C. tanneri, were observed and/or captured.   Of these species, all except for  Munida sp. had been captured on Patton Seamount in 1999.

Table 1.  Crab species captured on each dive.  Abbreviations are: Ca, C. angulatu; Ch, Chirostylus sp; La, Lithodes aequispinus; Lc, Lithodes couesi; Mm, M. macrochira; Pm, P. multispina; Pv, Paralomis verillii.

|  | species |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dive | Ca | Ch | La | Lc | Mm | Pm | Pv | Grand Total |
| 3798 |  | 2 |  | 3 | 1 |  |  | 6 |
| 3799 |  |  |  | 3 | 1 | 1 | 1 | 6 |
| 3800 |  |  | 11 | 2 |  |  |  | 13 |
| 3801 |  |  | 2 | 1 |  |  |  | 3 |
| 3802 | 3 |  |  |  | 19 |  | 2 | 24 |
| 3803 |  |  |  |  | 1 |  |  | 1 |
| Grand Total | 3 | 2 | 13 | 9 | 22 | 1 | 3 | 53 |

Our major goal had been to locate and describe the habitat of juvenile of La (see table 1 for abbreviations) and Lc.  This did not become apparent until dive 3801 on Patton Seamount.  On that dive, we observed that juveniles of Lc occurred from 550 to 900 m, but that La only occurred in a narrow band from 583 to 623 m.  Virtually all juvenile lithodes occurred either on solid rock on or cobble and boulders.  They were rarely observed on sand/gravel bottom.  Yellow crinoids were abundant from 583 m to the top of Patton Seamount (<300 m), and no juvenile La were observed amoug them in those depth zones.

The pattern of zonation that appears is that the largest specimens of La occur on rock pinnacles from 250-400 m.  Juveniles apparently settle in the deeper water below 600 m. The presence of dense fields of crinoids between 400 and 600 m probably prevents successful settlement of juvenile king crabs in their depth zone.  Crabs probably have to grow to a size at which they are no longer vulnerable to crinoid predation before they can navigate their way back upslope to shallower depths.  Lc remain at deeper depths as adults, perhaps due to competition from the much larger La.

Of particular interest to us were the spider crabs, Mm.  Their biology is virtually unknown, yet they are fairly abundant below 1000 m, and the only brachyuran at those depths.  We captured 22 specimens either with Alvin’s manipulators, or using a baited trap on the elevator.   Most did not survive the trip to the surface, despite being placed in a tank of chilled seawater.  Many females were dissected for examination of ovaries.  Ovary conditions varied from undeveloped and unspawned, to partly developed and ovigerous, to well developed.  This suggests that spawning is asynchronous in this species.  We hope to collect more specimens on seamounts in the southern Gulf of Alaska for further investigation.  Samples were also provided to Amy Baco (for Tim Shank) for studies of populaton genetics.  This crab species is widespread throughout the North Pacific deep water, so may prove to be an excellent candidate for such research.

We brought two new tools with us.  A large basket with plastic fingers worked exceptionally well for holding large crabs on Alvin’s science tray, although smaller specimens sometimes washed out or escaped.   The “crabulator”, a set of metal fingers for the starboard manipulator did not work as well as hoped, but provided experience for future design modifications.  We also built a second “trap” that was placed on the elevator, and was used successfuly to capture spider crabs.

Observations of crabs and other invertebrates were recorded on videotape.  Some species were not present on both Patton and Murray seamounts.  This may be partly the result of depth differences, but some species (eg. The mushroom coral, Anthomastis) were absent even at similar depth zones.  Occasional observations of other species were intriguing. During one dive, Alvin was surrounded by flying squid that zoomed past the sub, and some watched carefully, or followed the movements of Alvin’s manipulators as they captured samples.  Others were seen lying on the substrate.  A detailed examination of the videotapes should provide much more valuable information.

Geology

Corals/Geochemistry

Outreach and Education

Appendix A:	Dive Schedule Plan

| NOAA OE Gulf of Alaska Seamount Expedition 2002 |  |  |  | 7/3/02 7:55 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Preliminary Cruise/Dive Plan |  |  |  |  | PLAN A | Portside is Scientist in charge |  |
| Date | Dive | Location | Lat | Lon | Tot Time | Bot Time | Depth | Objective | Port | Stbd |
| 6/20/02 |  | arrive Portland |  |  |  |  |  |  |  |  |
| 6/21/02 |  | Arrive Astoria, board ship |  |  |  |  |  |  |  |  |
| 6/22/02 |  | Depart Astoria |  |  |  |  |  | Safety drill, science mtg |  |  |
| 6/23/02 |  | In transit |  |  |  |  |  | Alvin briefings |  |  |
| 6/24/02 |  | In transit |  |  |  |  |  |  |  |  |
| 6/25/02 |  | In transit |  |  |  |  |  | arrive 6-9 pm; |  |  |
| 6/26/02 | 3797 | Murray Smt | 53 53.47 | 148 30.66 | 8:29 | 4:19 | 2763 | rocks only, no crab basket | Keller | Stevens |
| 6/27/02 | 3798 | Murray Smt | 53 53.56 | 148 31.93 | 6:44 | 5:45 | 1089 | crabs & rocks | Shirley | Rowe |
| 6/28/02 | 3799 | Murray Smt | 53 59.54 | 148 30.23 | 5:56 | 4:48 | 1358 | crabs & coral | Guilderson | Nielsen |
| 6/29/02 | 3800 | Patton Smt | 54 36.0 | 120 26.54 | 5:42 | 5:17 | 485 | crabs & coral | Shirley | Roark |
| 6/30/02 | 3801 | Patton Smt | 54 33.94 | 150 23.03 | 7:17 | 6:25 | 1035 | crabs & Pilot | Stevens | Cohen |
| 7/1/02 | 3802 | Patton Smt | 54 31.83 | 150 18.21 | 5:51 | 3:51 | 2052 | crab elevator; nat geo | Heyl | PIT |
| 7/2/02 | 3803 | Chirikoff Smt | 54 49.51 | 152 55.73 | 8:38 | 5.23 | 3222 | rocks & coral | Keller | Baco |
| 7/3/02 |  | Arrive in Kodiak 1000 |  |  |  |  |  | Port Call and PR/Outreach |  |  |
| 7/4/02 |  | Depart Kodiak |  |  |  |  |  | Transit to Marchand Smt |  |  |
| 7/5/02 | 8 | Marchand |  |  |  |  |  |  |  | Rowe |
| 7/6/02 | 9 | Murray Smt |  |  |  |  |  | opportunistic | Fisk |  |
| 7/7/02 |  | Transit |  |  |  |  |  |  |  |  |
| 7/8/02 | 10 | Campbell Smt |  |  |  |  |  |  | Shirley |  |
| 7/9/02 | 11 | Campbell Smt |  |  |  |  |  |  |  |  |
| 7/10/02 |  | Transit |  |  |  |  |  |  |  |  |
| 7/11/02 | 12 | Warwick Smt 0400 |  |  |  |  |  |  | Russo |  |
| 7/12/02 | 13 | Warwick Smt |  |  |  |  |  |  | Fisk | Shirley |
| 7/13/02 | 14 | Warwick Smt, depart 1800 |  |  |  |  |  |  |  | Russo |
| 7/14/02 |  | Transit |  |  |  |  |  |  |  |  |
| 7/15/02 |  | Arrive in Astoria 0500 |  |  |  |  |  |  |  |  |

Appendix B:

Daily Dive Plans and Results

Dive plan for 	Alvin Dive #	3797

Date 	6/26/02	Wednesday

Time	Start Dive	8:00

End Dive	17:00

Location	Murray Seamount

Depth (m)	Lat deg	Lat min	Lon deg	Lon min

Start Position	2700 m		53	53.63	148	30.38

End Position	2190 m		53	54.38	148	30.71

Distance	naut. Mi.	0.785

Heading (true)	346

Personnel	Pilot	Bruce

Port Observer	Randy Keller		Lead Scientist

Stbd Observer	Brad Stevens		Scientist

Objectives	"Exploration, bottom to top if possible"

Collect rocks in sample basket

Look for crab species present

Look for coral; collect if possible

Other inverts

Push cores at deepest point

Water sample at deepest point

Special Equipment

Rock Basket

wood Biobox

Push cores

Niskin bottle (1)

Samples collected

8 rocks

3 sediment cores

1 sponge

several corals

Sample data				Zulu	m

Time	Depth	X	Y

Sediment core 1	left outside		19:15	2727	5064	6750

Coral 1	"white, branched, 2 pieces"	19:45	2680

Sediment core 2,3 left inside, right inside	21:17	2388	5004	7522

coral 2	"pipe cleaner, large"		22:24	2254	4776	7957

coral skeleton				23:06	2188	4705	8118

Dive plan for 	Alvin Dive #	3798

Date 	6/27/02	Thursday

Time	Start Dive	8:00

End Dive	0:00

Location	Murray Seamount

Depth (m)  	Lat deg	Lat min	Lon deg	Lon min

Start Position	1094		53	56.00	148	32.50

End Position	670		53	57.10	148	33.00

Distance	naut. Mi.

Personnel	Pilot			Phil Forte

Port Observer		Tom Shirley		Lead Scientist

Stbd Observer		Mike Rowe		Scientist

Objectives

Collect crabs in basket		Crab basket

Collect rocks in  basket		Smaller basket

Collect corals

Push cores at deepest point

Water samples at deepest point

Special Equipment

Crab basket

"Crabulator fingers"

Small rock basket

Coral box

Push cores

Niskin bottles (5)

Samples collected			Number   Zulu time	Depth	X	Y

Scarlet king crab		Lithodes couesi		3

red pinchbug		Chirostylus sp.		2		760

spider crabs		Macroregonia macrochira	1

Sediment cores					3	2035	936	2656	12308

Niskin water samples					5	2156	718

Dive plan for 	Alvin Dive #	3799

Date 	6/28/02	Friday

Time	Start Dive	8:00

End Dive	17:00

Location	Murray Seamount

Depth (m)	Lat deg	Lat min	Lon deg	Lon min

Start Position	~1400m	53	59.58	148	30.48

End Position	~650	53	58.83	148	30.48

Distance	naut. Mi.

Personnel	Pilot	Pat

Port Observer	Tom Guilderson

Stbd Observer	Julie Nielsen

Objectives	Main coral collection dive on Murray

video archive factors determining crab distribution:

substrate, depth, coral cover, etc

niskins and pushcores where possible

collect crabs

Special Equipment

Coral/Rock box

Push cores

Niskin bottles (5)

Samples collected

Scarlet king crab		Lithodes couesi		3

Paralomis verillii		1

Paralomis multispina	1

spider crabs		Macroregonia macrochira	1

Kamchatka coral		Paragorgia arborea	1

Bamboo coral					3

Antipatharian coral				several

basket stars		Gorgonocephalus sp	dozens

Dive plan for 	Alvin Dive #	3800

Date 	6/29/02	Saturday

Time	Start Dive	7:55

End Dive	13:22

Location	Patton Seamount

Depth (m)	Lat deg	Lat min	Lon deg	Lon min

Start Position	484	54	36.00	150	27.00

End Position	274	54	35.00	150	27.00

Distance	naut. Mi.	1

Bearing

Personnel	Pilot	Bruce Strickrott

Port Observer	Tom Shirley

Stbd Observer	Brendan Roark

Objectives	Golden king crabs + juvenile

Collect corals

niskins and pushcores where possible

Special Equipment

Crab basket

Coral/Rock box

Push cores

Niskin bottles (5)

Crabulator

Samples collected

1 mating pair of Lithodes couesi

1 mating pair of Lithodes aequispinus

9 additional male Lithodes aequispinus

6 samples of soft coral	for Amy Baco

5 Niskin bottles

1 bamboo coral

1 Brisingid starfish

Dive plan for 	Alvin Dive #	3801

Date 	6/30/02	Sunday

Time	Start Dive	8:00

End Dive	16:00

Location	Patton Seamount

Depth (m)	Lat deg	Lat min	Lon deg	Lon min

Start Position	1023	54	33.85	150	23.10

End Position	325	54	33.90	150	25.60

Distance	Range	0.85	n. mi.

Bearing	270	TRUE

Personnel	Pilot	Phil

Port Observer	Brad Stevens

Stbd Observer	Chad Cohen

Objectives

Golden king crabs and juveniles

Collect corals

niskins and pushcores where possible

Live broadcast from the bottom

Special Equipment

Crab basket

Coral/Rock box

Push cores

Niskin bottles (5)

Crabulator

Samples collected

L. aequispina	"2, grasping"

L. couesi	1

Coral samples	5

Water samples	3

Dive plan for 	Alvin Dive #	3802

Date 	7/1/02	Monday

Time	Start Dive	8:00

End Dive	0:00

Location	Patton Seamount

Depth (m)	Lat deg	Lat min	Lon deg	Lon min

Start Position	1700	54	31.69	150	18.17

End Position

Distance	Range	0.85	n. mi.

Bearing	270	TRUE

Personnel	Pilot	Pat Hickey

Port Observer	Taylor Heyl

Stbd Observer	PIT - Anthony Berry

Objectives	Locate crab elevator

Golden king crabs + juveniles

Collect mature females if possible

Collect corals

niskins and pushcores where possible

Go deep or go home

Special Equipment

Crab basket

Coral/Rock box

Push cores

Niskin bottles (5)

Crabulator

Collections	Located crab elevator and released to surface with 14 crabs

2 push core samples

2 niskin water samples

6 coral samples

2 Paralomis verillii

22 C ang macroregonia